WEEK 1 TASK

PROJECT PLANNING & REQUIREMENTS ANALYSIS

Project: To-Do List Management System

Internship Role: Junior Software Developer Intern

Prepared by: Gauri Mahesh More

Date: 11 September 2026

1. Project Overview

The proposed project is a To-Do List Management System, a simple web-based application that helps users create, organize, update, prioritize, and track daily tasks. The system is designed for students, employees, and individuals who want a central place to manage their work and personal activities. The project demonstrates the early stages of software development, including planning, requirements analysis, scope definition, scheduling, and risk management.

Target Audience

Students managing assignments, practicals, examinations, and personal tasks.

Employees managing work activities and deadlines.

Individual users who need a simple personal task-management tool.

Business Use Cases and Benefits

Create and maintain a structured list of tasks.

Set priorities and due dates so important work can be identified easily.

Track completed and pending work.

Improve productivity by reducing missed tasks and deadlines.

Provide a foundation that can later be extended with reminders, collaboration, and analytics.

2. Project Objectives

Develop a user-friendly system for managing daily tasks.

Allow users to add, edit, delete, prioritize, and complete tasks.

Provide clear task status and due-date information.

Design a maintainable system using a modular software structure.

Practice requirements gathering and SDLC planning as a Junior Software Developer Intern.

3. Requirements Elicitation

Requirements can be gathered through stakeholder interviews, questionnaires, observation, document analysis, and user-story discussions. For this hypothetical project, the main stakeholders are end users and the project developer. Requirements are prioritized according to usefulness, feasibility, and project scope.

3.1 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | User can create a new task with title, description, priority, and due date. |
| FR-02 | User can view a list of pending and completed tasks. |
| FR-03 | User can edit task information. |
| FR-04 | User can delete a task. |
| FR-05 | User can mark a task as completed or pending. |
| FR-06 | User can filter tasks by status or priority. |
| FR-07 | System validates required task information before saving. |

3.2 Non-Functional Requirements

Usability: The interface should be simple and easy for a beginner to understand.

Performance: Normal task operations should respond quickly under expected small-scale usage.

Security: User data should be protected from unauthorized access and unsafe input.

Reliability: The system should save valid task changes consistently.

Maintainability: Code should be modular, readable, and documented.

Compatibility: The application should work on common modern web browsers.

4. User Stories

| Story | User Story |
| --- | --- |
| US-01 | As a user, I want to add a task so that I can remember work I need to complete. |
| US-02 | As a user, I want to edit a task so that I can correct or update its details. |
| US-03 | As a user, I want to mark a task complete so that I can track my progress. |
| US-04 | As a user, I want to delete unnecessary tasks so that my list stays organized. |
| US-05 | As a user, I want to filter tasks so that I can quickly find important work. |

5. Use Cases

| ID | Use Case | Main Action | Expected Result |
| --- | --- | --- | --- |
| UC-01 | Add Task | User enters task details and saves the task. | Task is stored and displayed in the task list. |
| UC-02 | Update Task | User selects an existing task and changes its details. | Updated information is displayed. |
| UC-03 | Complete Task | User marks a pending task as complete. | Task status changes to completed. |
| UC-04 | Delete Task | User selects delete and confirms the action. | Task is removed from the active list. |

6. Project Scope

In Scope

Task creation, editing, deletion, and completion.

Task priority and due-date fields.

Task list with basic filtering.

Basic responsive user interface.

Database/storage for task information.

Testing of core task-management functions.

Out of Scope

Real-time team collaboration.

Advanced AI task recommendations.

Payment or subscription features.

Complex enterprise reporting.

Integration with external calendar services in the first version.

7. Assumptions and Constraints

Users have access to a modern browser and basic internet connectivity if the system is deployed online.

The first release is intended for small-scale usage.

Requirements may change after user feedback or testing.

Development time and resources are limited, so advanced features are planned for future versions.

8. Proposed System Architecture

A simple three-layer structure is proposed: Presentation Layer (user interface), Application Layer (business logic and validation), and Data Layer (task storage).

Presentation Layer Web UI / Task Dashboard

Application Layer Task Management Logic + Validation

Data Layer Database / Persistent Task Storage

9. Development Timeline & Milestones

| Timeline | Phase | Milestone | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Planning & Requirements | Project plan, requirements, scope, risks |  |
| Week 2 | System Design | UI design, database design, architecture |  |
| Week 3 | Core Development | Task CRUD operations and basic interface |  |
| Week 4 | Feature Development | Priority, due dates, filters, status handling |  |
| Week 5 | Testing & Debugging | Functional testing, bug fixing, validation |  |
| Week 6 | Deployment & Documentation | Final build, user documentation, project report |  |

10. Risk Analysis and Mitigation

| Risk | Probability/Impact | Mitigation Strategy | Owner |
| --- | --- | --- | --- |
| Changing requirements | Medium | Use a documented requirements baseline and review changes before implementation. | Project Developer |
| Schedule delay | Medium | Break work into weekly milestones and prioritize core features. | Project Developer |
| Data loss or incorrect storage | Medium | Validate data and test database/storage operations regularly. | Project Developer |
| Security vulnerabilities | Medium | Validate inputs, use secure coding practices, and restrict unauthorized access. | Project Developer |
| Usability problems | Low | Conduct simple user testing and improve the interface based on feedback. | Project Developer |
| Unexpected software bugs | Medium | Use test cases, debugging, code reviews, and regression testing. | Project Developer |

11. Evaluation and Success Criteria

All in-scope functional requirements are implemented and tested.

Users can complete the main task-management workflow without confusion.

Core operations work reliably without data inconsistency.

The project is delivered within the planned timeline.

Documentation clearly describes requirements, scope, design assumptions, risks, and milestones.

12. Conclusion

The To-Do List Management System is a suitable small software project for applying the principles of project planning and requirements analysis. Defining objectives, stakeholders, functional and non-functional requirements, user stories, use cases, scope, milestones, and risks before coding reduces ambiguity and helps the development team work systematically. The proposed plan provides a clear foundation for design, implementation, testing, and future enhancement.

13. Reference Frameworks

The requirements process can be informed by established software-engineering practices such as IEEE/ISO/IEC 29148 requirements-engineering guidance, Agile user stories, and standard SDLC practices. These frameworks help teams organize stakeholder needs, define verifiable requirements, and manage changes.