WEEK 3 – IMPLEMENTATION ROADMAP & CODE STRUCTURE PLANNING

To-Do List Management System

Internship Technical Report

Prepared By: Gauri Mahesh More

Week 3 Deliverable: Implementation Roadmap & Code Structure Planning

# 1. Project Overview

The To-Do List Management System is a software application designed to help users organize and track tasks efficiently. It provides core operations such as user authentication, task creation, viewing, updating, completion, deletion, searching, filtering, and status management. This Week 3 document converts the system architecture prepared in Week 2 into a practical implementation roadmap and maintainable code structure. It defines the development sequence, module responsibilities, coding practices, technology choices, testing activities, documentation, and deployment preparation before major coding begins.

# 2. Implementation Objectives

Convert the approved architecture into implementable modules.

Develop features in a controlled sequence so dependencies are handled first.

Use modular code that is easy to test, debug, extend, and maintain.

Define consistent folder, naming, error-handling, and documentation practices.

Plan testing alongside development instead of leaving it until the end.

Prepare the project for version control and deployment.

# 3. Sequential Development Roadmap

| Phase | Timeline | Major Activities | Expected Output |
| --- | --- | --- | --- |
| 1. Planning | Days 1–2 | Confirm requirements, architecture, database entities, API list and UI screens. | Implementation checklist |
| 2. Project Setup | Days 3–4 | Create repository, folders, environment configuration, dependencies and database connection. | Runnable project skeleton |
| 3. Authentication | Days 5–7 | Registration, login, password hashing, sessions/tokens and authorization. | Working user module |
| 4. Task Module | Days 8–12 | Create/read/update/delete tasks, completion, priority and due date. | Core CRUD functionality |
| 5. UI Integration | Days 13–15 | Dashboard, forms, task list, validation, search and filters. | Connected frontend |
| 6. Testing | Days 16–18 | Unit, integration, API, negative and security tests; bug fixing. | Stable tested build |
| 7. Documentation | Days 19–20 | README, API notes, setup instructions and screenshots. | Technical documentation |
| 8. Deployment | Days 21–22 | Production configuration, database setup and final verification. | Deployable application |

# 4. Gantt-Style Schedule

| Activity | D1–4 | D5–8 | D9–12 | D13–16 | D17–19 | D20–22 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning & setup | ████ |  |  |  |  |  |
| Authentication |  | ████ |  |  |  |  |
| Task CRUD & business logic |  | ██ | ████ |  |  |  |
| Frontend integration |  |  |  | ████ |  |  |
| Testing & bug fixing |  |  |  | ██ | ███ |  |
| Documentation |  |  |  |  | ██ | ██ |
| Deployment & final review |  |  |  |  |  | ███ |

# 5. Module Breakdown

| Module | Classes / Functions | Responsibility |
| --- | --- | --- |
| Authentication | AuthController, AuthService, UserRepository; register(), login(), logout() | Registration, login and authorization. |
| Task Management | TaskController, TaskService, TaskRepository; createTask(), getTasks(), updateTask(), deleteTask(), completeTask() | Task CRUD and status operations. |
| Validation | TaskValidator, UserValidator; validateTask(), validateEmail() | Checks required fields, formats and allowed values. |
| Database | DatabaseConfig, UserModel, TaskModel | Connection, models, queries and persistence. |
| API / Routes | authRoutes, taskRoutes, errorHandler | Maps requests to controllers and standardizes errors. |
| Frontend | LoginPage, Dashboard, TaskForm, TaskList | User interface and API communication. |
| Testing | Auth tests, Task tests, API integration tests | Verifies expected and invalid behavior. |
| Configuration | Environment/config module | Stores environment-specific settings without hard-coded secrets. |

# 6. Proposed Code Structure

Figure 1: Suggested modular project structure

todo-list-management-system/
├── frontend/
│   ├── pages/
│   ├── components/
│   ├── services/
│   └── styles/
├── backend/
│   ├── controllers/
│   ├── services/
│   ├── models/
│   ├── repositories/
│   ├── routes/
│   ├── middleware/
│   ├── validators/
│   ├── config/
│   └── tests/
├── database/
│   ├── schema/
│   └── seed/
├── docs/
├── .env.example
└── README.md

# 7. Module Interaction and Data Flow

User → Frontend Component → API Route → Controller → Service/Business Logic → Validator → Repository → Database → Repository Result → Controller Response → Frontend → User

Example: when a user creates a task, TaskForm collects the title, description, due date, priority and status. The frontend sends the request to the task route. The controller forwards it to TaskService, which applies business rules and validation. TaskRepository then stores the valid record. The response is returned through the controller and displayed in the dashboard.

# 8. Technology Stack and Justification

| Technology | Planned Use | Justification |
| --- | --- | --- |
| HTML5 + CSS3 + JavaScript | Frontend | Simple and widely supported UI foundation. |
| React (optional) | Component-based UI | Useful for reusable interactive components. |
| Node.js + Express | Backend/API | Lightweight and suitable for modular REST APIs. |
| MySQL / SQLite | Database | Suitable for structured Users–Tasks relationships. |
| Git + GitHub | Version control | Tracks changes and supports project history. |
| Postman | API testing | Supports repeatable request/response testing. |
| Jest / equivalent | Unit testing | Automates tests for services and validation logic. |

# 9. Coding Practices

Use meaningful names such as createTask() instead of vague names.

Keep controllers thin and place business rules inside service modules.

Avoid duplicate validation and database logic.

Use consistent formatting, indentation and naming conventions.

Keep secrets and database credentials in environment variables.

Validate input on the server even when frontend validation exists.

Handle errors centrally without exposing sensitive internals.

Write small functions with one clear responsibility.

Use comments for non-obvious decisions.

Commit logical changes with descriptive Git commit messages.

# 10. Design Patterns

| Pattern | Where Used | Reason |
| --- | --- | --- |
| Layered Architecture | Controller → Service → Repository → Database | Separates responsibilities and reduces coupling. |
| Repository Pattern | Data access modules | Keeps database queries separate from business logic. |
| MVC-style separation | Frontend/backend organization | Separates UI, data and control responsibilities. |
| Service Layer | TaskService/AuthService | Centralizes business rules and simplifies testing. |

# 11. Testing Strategy

| Testing Level | Examples | Expected Evidence |
| --- | --- | --- |
| Unit Testing | Validation, password rules, task status rules | Pass/fail results for individual functions |
| Integration Testing | Controller + service + repository + test database | Successful CRUD workflows |
| API Testing | POST/GET/PUT/DELETE endpoints | Request/response test collection |
| Security Testing | Unauthorized access, invalid input, injection attempts | Blocked invalid requests |
| UI Testing | Login, add, edit, delete, complete task | UI test checklist/screenshots |
| Regression Testing | Re-run tests after bug fixes | Previously working features remain stable |

# 12. Potential Roadblocks and Mitigation

| Roadblock | Effect | Mitigation Action |
| --- | --- | --- |
| Unclear requirements | Rework and delays | Freeze core requirements and maintain a change log. |
| Database/API errors | Features fail despite correct UI | Build and test one end-to-end CRUD path early. |
| Authentication bugs | Unauthorized access | Use secure hashing/session methods and test cross-user access. |
| Large/duplicated files | Difficult maintenance | Split controllers, services, repositories and validators. |
| Late testing | Harder debugging | Test during each phase and run regression tests after changes. |
| Dependency conflicts | Build/runtime failures | Record dependency versions and use a lock file. |
| Deployment configuration issues | Local success but deployment failure | Use environment variables and test production-like configuration. |

# 13. Maintainability and Extensibility

The codebase should be organized so that new functionality can be added without rewriting existing modules. For example, a reminder feature should be implemented as a separate NotificationService instead of placing notification logic directly inside TaskController. Search and filtering can use dedicated service and repository methods. Clear database relationships and migration scripts should be maintained. Automated tests should protect existing behavior when new features are introduced. The README should document setup, environment variables, database initialization, available scripts, API endpoints and testing commands.

# 14. Documentation Plan

| Artifact | Content |
| --- | --- |
| README.md | Project purpose, features, prerequisites, installation, configuration, run and test commands. |
| API Documentation | Endpoints, methods, request fields, response format and common errors. |
| Database Notes | Tables, relationships, keys, indexes and setup steps. |
| Code Comments | Important business rules and non-obvious implementation decisions. |
| Test Report | Test cases, expected/actual results and defects fixed. |
| Deployment Notes | Environment variables, build steps and deployment verification. |

# 15. Implementation Acceptance Checklist

Project starts successfully using documented setup steps.

User can register/login and access authorized functionality.

User can create, view, update, complete and delete tasks.

Validation prevents invalid task data.

Database correctly stores and retrieves user and task records.

API errors are handled without exposing sensitive details.

Core modules have automated or repeatable tests.

README and implementation documentation are complete.

Final build is verified in a deployment-like environment.

# 16. Conclusion

The Week 3 implementation plan converts the To-Do List Management System architecture into a practical development sequence. The roadmap begins with planning and project setup, followed by authentication, task management, interface integration, testing, documentation and deployment. The proposed modular structure separates controllers, services, repositories, models, validation, routes, configuration and tests. Layered architecture and repository/service patterns reduce coupling and improve maintainability. The roadmap also identifies common implementation roadblocks and provides concrete mitigation actions. Following this plan allows development to proceed step by step with clear deliverables, consistent coding practices, measurable progress and testing throughout the project lifecycle.

# 17. Requirements Coverage

| Week 3 Requirement | Covered In |
| --- | --- |
| Sequential roadmap | Sections 3–4 |
| Planning, coding, testing, deployment | Sections 3–4 |
| Timeline / Gantt chart | Section 4 |
| Modules, classes and functions | Section 5 |
| Code organization and modularity | Section 6 |
| Coding practices and design patterns | Sections 9–10 |
| Technology stack and justification | Section 8 |
| Roadblocks and mitigation | Section 12 |
| Maintainability and extensibility | Section 13 |
| Documentation | Section 14 |
| Professional 200+ word document | Complete report |